**PULSE daily round-ups**

Day 0:

Today we got introduced to our client. We got straight to work on building an action plan and altering the design of the application a little bit. After that Shin begun work in the home page, Dave designed the database and Omer and Tim worked on documentation. We did not run into any problems today and are happy with our progress.

Tomorrow we plan on building the first pages of the website. We have made a roadmap to highlight and assign the tasks to each team member. This is accessible at our notion page:

<https://www.notion.so/Plan-of-approach-3625d24f8b184bdd81189bb61cf76b5c>

Day 1:

We got a lot done today! Omer, Shin and Tim have begun work on the Home, Survey and report pages. These are now about 85% complete, all they are missing are some final tweaks and dark mode support. Dave has made the complete login system and has got the formula to work in PHP so we can implement it into the prototype.

We did run into some issues tho. Omer had some trouble implementing pictures into the survey buttons, this issue will be fixed tomorrow. Dave did not really understand how the given formula worked at first, but has got it working now.

We are happy with the progress we made and are excited to work on this project again tomorrow.

Day 2:

Yet another successful day today! We completely finished the report, register, survey and login page. The back-end of the register and login pages are also fully implemented and working.

We have also begun work on the back-end of the user settings page! We did run into some issues tho. Dave had to alter his original login script because it had some compatibility issues with the user settings page, this is now resolved.

Tomorrow we plan on fully finishing the user settings page and to implement real data into the homepage.

Day 3

We have got a lot done today! Shin has managed to get the prototype running on his phone. Dave as fully completed the backend scripts for the login system and user for the settings page. Omer has finished the survey we wanted to build and Tim has made  and linked the user settings page to the report page.

We did run into some issues again. Shin had made some animations for switching between pages but had forgot to pull from the repository first, so that was lost sadly. We are working on recovering and rewriting that code.

Tomorrow we plan on implementing some finishing touches and preparing a presentation to show the prototype. You will be able to see our progress on GitHub:

<https://github.com/Tim-van-Gemert/PULSE>